Sarthak Creations

Order Management System

────────────────────────────────────────

Document:  Project Documentation

Version:  v5 — Finalized

Client:  Sarthak Creations

Date:  June 2026

Status:  Approved — Ready for Development

This document supersedes all previous versions (v1–v4).
All decisions listed herein are finalized and approved.
Development may commence upon receipt of this document.

# Table of Contents

1.  Project Overview

2.  Core Product Philosophy

3.  Technology Stack

4.  Authentication

5.  System Modules

6.  Database Schema

7.  Orders Module

8.  Masters Module

9.  Dashboard

10.  Export and Print

11.  Trash and Recycle Bin System

12.  Keep-Alive System

13.  UI Design Principles

14.  Application Routes

15.  Development Phases

16.  Global Features Summary

17.  Out of Scope (This Version)

18.  Decisions Reference Table

# 1. Project Overview

## 1.1 Business Background

Sarthak Creations is a printing and packaging business that currently manages its operations using Microsoft Excel spreadsheets. The client requires migration to a modern web-based application that simplifies order tracking, production workflow management, filtering, exporting, printing, and operational visibility.

Products handled by the business include medicine cartons, labels, box designs, t-shirt labels, and related printing materials.

## 1.2 Project Objective

Design and develop a web-based Order Management and Production Tracking System that serves as a modernized but familiar replacement for the existing Excel-based workflow. The system must be intuitive enough for tech-illiterate employees while providing the operational power needed for day-to-day business management.

## 1.3 Document Status

This is version 5 of the project documentation. All major decisions have been finalized during a structured ideation session. This document represents the complete and approved specification before development begins. It supersedes all previous versions (v1 through v4).

## 1.4 Operational Workflow

The day-to-day operational flow of the system is as follows:

Orders are entered manually by employees using the New Order form.

New orders appear immediately in the Active Orders table.

Employees update order status manually as production progresses.

Orders marked as 'Completed' are automatically filtered into the Completed Orders page.

Employees can filter, search, export, print, and bulk-manage records at any time.

Master data (Clients, Product Names, Product Types) is maintained separately and used as reference data throughout the system.

# 2. Core Product Philosophy

The following principles are non-negotiable and must govern every development and design decision made during the project. These are operational requirements, not aesthetic preferences.

Simplicity First: The application must prioritize simplicity and operational speed over features or visual appeal.

Familiarity: Employees are tech-illiterate. The interface must feel familiar to Excel users. No learning curve should be required for basic operations.

Table-Centric: The system is built around data tables — not dashboards, charts, or visualizations. The table is the primary interface.

Minimal Stimulation: A flood of visual information, decorative UI, animations, or complex interactions is strictly prohibited. The interface must be calm, clean, and focused.

Visible Actions: All actions must be visibly labeled. Nothing should be hidden behind hover effects, icon-only buttons, or collapsed menus.

Operational Clarity: Every screen must have a single clear purpose. Users must never be confused about what a page does or what action to take next.

Reduce Typing: Wherever possible, use searchable dropdowns instead of free-text input to reduce typographical errors and speed up data entry.

IMPORTANT: These principles are operational requirements. Any UI or development decision that conflicts with these principles must be reconsidered before implementation.

# 3. Technology Stack

DECISION: The following technology stack was finalized during the ideation session.

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend Framework | Next.js 14 (App Router) | Full-stack React framework with server components, API routes, and built-in cron support |
| Database | Supabase (PostgreSQL) | Managed Postgres database — free tier, pg_cron built-in, real-time capable |
| Hosting | Vercel (Hobby / Free Tier) | Zero-config Next.js deployment with cron job support |
| Styling | CSS Modules (Vanilla CSS) | No external CSS dependencies — full control, per-component scoping |
| Font | Inter (Google Fonts) | Clean, professional, highly legible at small table sizes |
| Authentication | Custom JWT Session | Single shared login — Supabase Auth is not used (see Section 4) |
| CSV Parsing | PapaParse | Industry-standard CSV parser, browser and server capable |
| PDF Export | jsPDF + jspdf-autotable | Client-side table-to-PDF generation — no server or external service required |

NOTE: Supabase Auth is intentionally not used. Since all employees share one login credential, a lightweight custom authentication system using environment variable credentials and an httpOnly JWT cookie is sufficient and avoids unnecessary complexity.

# 4. Authentication

## 4.1 Login System

A single shared username and password is used by all employees.

There are no individual user accounts in this version of the system.

A login page is provided at /login.

All other pages are protected and redirect to /login if the session cookie is absent or invalid.

Sessions are valid for 7 days. After expiry, the user is redirected to /login.

## 4.2 Authentication Flow

User navigates to any protected page.

Next.js middleware detects the absence or invalidity of the session cookie.

User is redirected to /login.

User enters the shared username and password.

POST /api/auth/login validates credentials against environment variables.

On success, the server sets a signed httpOnly JWT cookie with a 7-day expiry.

User is redirected to /dashboard.

On logout, POST /api/auth/logout clears the cookie and redirects to /login.

## 4.3 Required Environment Variables

The following environment variables must be configured on Vercel before deployment:

| Variable | Description |
| --- | --- |
| APP_USERNAME | The shared login username used by all employees |
| APP_PASSWORD | The shared login password |
| JWT_SECRET | A random 64-character string used to sign and verify the session token |
| NEXT_PUBLIC_SUPABASE_URL | The Supabase project URL (safe to expose to client) |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | The Supabase anonymous public key (safe to expose to client) |
| SUPABASE_SERVICE_ROLE_KEY | The Supabase service role key — server-side only, never exposed to client |

# 5. System Modules

The application is organized into three primary modules:

Module 1 — Orders

Active Orders

Completed Orders

New Order Entry

Module 2 — Masters

Client List

Product Name List

Product Type List

Deleted Records (Recycle Bin)

Module 3 — Dashboard

Order counts by production status

Quick navigation to filtered order views

DECISION: CSV Import has been removed from the Orders module entirely. Orders can only be entered manually using the New Order form. CSV Import is available exclusively in the Masters module — one import button per master page.

NOTE: 'Saved Views' have been renamed to 'Quick Views' throughout the application. This naming is final and applies to all UI labels, documentation, and code.

# 6. Database Schema

## 6.1 Primary Tables

### clients

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | Primary Key, auto-generated |  |
| name | TEXT | Not Null, Unique | Client display name |
| created_at | TIMESTAMPTZ | Default: now() |  |
| updated_at | TIMESTAMPTZ | Default: now() | Auto-updated via trigger |

### product_names

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | Primary Key, auto-generated |  |
| name | TEXT | Not Null, Unique | Product name display value |
| created_at | TIMESTAMPTZ | Default: now() |  |
| updated_at | TIMESTAMPTZ | Default: now() | Auto-updated via trigger |

### product_types

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | Primary Key, auto-generated |  |
| name | TEXT | Not Null, Unique | Product type display value |
| created_at | TIMESTAMPTZ | Default: now() |  |
| updated_at | TIMESTAMPTZ | Default: now() | Auto-updated via trigger |

DECISION: There is no join table between product_names and product_types. Both fields are completely independent in all parts of the system — on the order form, in the orders table, and in the Masters module. No association is stored or enforced between them.

### orders

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | Primary Key, auto-generated |  |
| date_of_entry | DATE | Not Null, Default: today | Editable. Defaults to current date. Can be backdated. |
| po_number | TEXT | Not Null | Alphanumeric. Non-unique — same PO number can appear on multiple rows. |
| client_id | UUID | Foreign Key → clients.id, Not Null | Stores FK reference. Name changes in master propagate to all orders. |
| product_name_id | UUID | Foreign Key → product_names.id, Not Null | Independent from product_type_id. |
| product_type_id | UUID | Foreign Key → product_types.id, Not Null | Independent from product_name_id. |
| quantity | INTEGER | Not Null, must be > 0 | Positive integer only. |
| status | TEXT | Not Null, Default: 'Design Confirmed' | See status workflow in Section 7.1. |
| remark | TEXT | Optional | Free text. No character limit. |
| created_at | TIMESTAMPTZ | Default: now() |  |
| updated_at | TIMESTAMPTZ | Default: now() | Auto-updated via trigger |

NOTE: 'Days Old' is never stored in the database. It is always computed dynamically as: Today's Date minus Date of Entry. This computed value is calculated server-side and returned with each order record.

### quick_views

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | Primary Key, auto-generated |  |
| name | TEXT | Not Null | Display name shown in the Quick Views dropdown |
| filters | JSONB | Not Null, Default: [] | Array of filter rule objects |
| filter_logic | TEXT | Not Null, Default: 'AND' | Either 'AND' or 'OR' |
| sort_field | TEXT | Optional | Column to sort by |
| sort_direction | TEXT | Optional | Either 'asc' or 'desc' |
| visible_columns | JSONB | Not Null, Default: [] | Array of visible column keys |
| created_at | TIMESTAMPTZ | Default: now() |  |
| updated_at | TIMESTAMPTZ | Default: now() |  |

Filter JSONB structure example:

[
  { "field": "status", "operator": "eq", "value": "Printing" },
  { "field": "client_id", "operator": "eq", "value": "<uuid>" }
]

## 6.2 Trash Tables (Recycle Bin)

Each trash table mirrors its source table exactly, with one additional column: deleted_at. Records in trash tables are automatically and permanently purged after 10 days.

| Trash Table | Mirrors Source Table | Additional Column |
| --- | --- | --- |
| deleted_clients | clients | deleted_at TIMESTAMPTZ — Default: now() |
| deleted_product_names | product_names | deleted_at TIMESTAMPTZ — Default: now() |
| deleted_product_types | product_types | deleted_at TIMESTAMPTZ — Default: now() |
| deleted_orders | orders | deleted_at TIMESTAMPTZ — Default: now() |

## 6.3 Database Triggers

An updated_at trigger is applied to all primary tables (clients, product_names, product_types, orders, quick_views). Whenever a record is updated, the updated_at column is automatically set to the current timestamp. No manual update is required from the application layer.

## 6.4 Auto-Purge Scheduled Job (pg_cron)

A PostgreSQL scheduled job runs every day at midnight and permanently deletes any records from the trash tables where deleted_at is older than 10 days. This job is configured using Supabase's built-in pg_cron extension, which is available on the free tier. No Vercel compute or external service is required.

SELECT cron.schedule(
  'purge-deleted-records',
  '0 0 * * *',
  $$
    DELETE FROM deleted_clients WHERE deleted_at < NOW() - INTERVAL '10 days';
    DELETE FROM deleted_product_names WHERE deleted_at < NOW() - INTERVAL '10 days';
    DELETE FROM deleted_product_types WHERE deleted_at < NOW() - INTERVAL '10 days';
    DELETE FROM deleted_orders WHERE deleted_at < NOW() - INTERVAL '10 days';
  $$
);

# 7. Orders Module

## 7.1 Active Orders Page

This is the central and most important page of the application. It displays all orders where status is not 'Completed'. All columns are visible by default and can be toggled.

### Table Columns

| Column | Field Type | Editable | Notes |
| --- | --- | --- | --- |
| ☐ (Checkbox) | — | No | Row selection for bulk actions |
| Date of Entry | Date | Yes | Defaults to today. Can be freely changed or backdated. |
| PO Number | Text | Yes | Alphanumeric. Non-unique. |
| Client Name | Searchable Dropdown | Yes | Populated from Client master list. |
| Product Name | Searchable Dropdown | Yes | Populated from Product Name master list. |
| Product Type | Searchable Dropdown | Yes | Populated from Product Type master list. Independent from Product Name. |
| Quantity | Number | Yes | Must be a positive integer greater than 0. |
| Days Old | Number | No | Auto-computed: Today minus Date of Entry. Never stored. |
| Status | Dropdown | Yes | Fixed list — see Status Workflow below. Can be changed in any direction. |
| Remark | Text | Yes | Free text. No character limit. |
| Actions | Buttons | — | Row-level Delete button — moves record to Recycle Bin. |

### Toolbar Layout

The toolbar above the table contains the following controls, left to right:

[ + New Order ]  |  [ Search... ]  |  [ Filter ]  [ Quick Views ▾ ]  |  [ Columns ▾ ]  |  [ Export ▾ ]  [ Print ]  |  [ Editable ☐ ]

### Editing Behavior

DECISION: All editing follows a staged-save model. There is no auto-save on cell blur. All changes are staged locally and committed to the server in a single operation.

The table is read-only by default when the page loads.

The user must enable the 'Editable' toggle checkbox in the toolbar before any editing is possible.

When Editable is ON, the user can click on any individual cell to begin editing it.

Any edit immediately causes a floating Save button to appear — sticky at the bottom-right of the screen.

The Save button displays the count of pending edits: e.g., 'Save Changes (3 edits)'.

The user can make as many edits across as many rows and fields as they wish.

A Discard button appears alongside Save — clicking it reverts all unsaved edits.

Edited but unsaved cells are visually highlighted with a subtle border or background tint.

Clicking Save sends all staged changes to the server in a single API call.

On success, the floating Save/Discard bar disappears and the table refreshes.

### Status Workflow

The status field represents the production pipeline. The five status values are:

| Step | Status Value | Description |
| --- | --- | --- |
| 1 | Design Confirmed | Order received and design has been confirmed |
| 2 | Client Approval | Design sent to client — awaiting approval |
| 3 | Finalised | Client has approved — order is finalized for production |
| 4 | Printing | Order is currently in the printing process |
| 5 | Completed | Order has been completed and delivered |

DECISION: Status can be changed in any direction at any time. There is no forward-only enforcement. Employees can manually set any status at any time — including moving a Completed order back to Printing or any earlier stage.

### Filtering System

The filtering panel opens below the toolbar. It supports multiple simultaneous filter rules. Each filter rule has three parts:

[Field  ▾]   [Operator  ▾]   [Value]

Dynamic operators are shown based on the selected field type:

| Field Type | Available Operators |
| --- | --- |
| Text | is, is not, contains |
| Number | equals, greater than, less than, less than or equal, greater than or equal, between |
| Date | before, after, between |
| Status (Dropdown) | is, is not |

Multiple filter rows are combined using AND or OR logic, toggled with a single button. Filter values for dropdown-based fields (Client Name, Status, etc.) use searchable dropdowns populated from the database.

Filtering panel buttons:

Add Filter — adds a new empty filter row

× (per row) — removes that filter row

Clear All — removes all filter rows

Apply — sends filter configuration to backend and refreshes results

Save as Quick View — saves the current filter + sort + column state as a named Quick View

Internal filter object structure sent to the backend:

{
  "rules": [
    { "field": "status",    "operator": "eq",   "value": "Printing" },
    { "field": "client_id", "operator": "eq",   "value": "<uuid>"   }
  ],
  "logic": "AND"
}

### Operator Mapping

| UI Label | Backend Operator | Applicable Field Types |
| --- | --- | --- |
| is | eq | Text, Status |
| is not | neq | Text, Status |
| contains | like | Text |
| equals | eq | Number |
| greater than | gt | Number, Date |
| less than | lt | Number, Date |
| greater than or equal | gte | Number |
| less than or equal | lte | Number |
| between | between | Number, Date |
| before | lt | Date |
| after | gt | Date |

### Quick Views

Quick Views are saved filter configurations that allow employees to apply a complex filter set with a single click.

Each Quick View stores: filter rules, AND/OR logic, sort field, sort direction, and column visibility settings.

All Quick Views are shared across all users — any user can create, edit, or delete them.

Quick Views are displayed in a dropdown in the toolbar.

Clicking a Quick View instantly applies all stored settings to the table.

The current table state can be saved as a new Quick View by providing a name.

Each Quick View in the list has Edit and Delete buttons.

### Bulk Actions

When one or more rows are selected via checkbox, a bulk action bar appears. The following bulk actions are available:

| Bulk Action | Behavior |
| --- | --- |
| Update Status | Applies a selected status value to all chosen rows simultaneously |
| Delete | Moves all selected rows to the Recycle Bin (not permanent — recoverable for 10 days) |
| Export | Exports all selected rows to CSV or PDF |
| Print | Opens a print view with only the selected rows |
| Clear Selection | Deselects all currently selected rows |

### Pagination

Page size options: 25, 50, or 100 rows per page (user-selectable).

Navigation: Previous and Next buttons with current page number display.

Status line: 'Showing X to Y of Z records'.

## 7.2 Completed Orders Page

The Completed Orders page is structurally identical to the Active Orders page. The following differences apply:

The page queries only orders where status = 'Completed'. This filter is applied server-side and cannot be removed by the user.

The page is fully editable — the Editable toggle works identically to Active Orders.

Status can be changed in any direction, including moving a Completed order back to any earlier status (e.g., back to Printing or Finalised).

All other features are fully available: search, filter, sort, Quick Views, export, print, and bulk actions.

## 7.3 New Order Form

The New Order form is a full-page form accessible at /orders/new. It is used for manual entry of a single new order.

| Field | Input Type | Default | Validation |
| --- | --- | --- | --- |
| Date of Entry | Date Picker | Today's date | Required. Can be changed or backdated freely. |
| PO Number | Text Input | — | Required. Alphanumeric. Non-unique. |
| Client Name | Searchable Select | — | Required. Must exist in the Client master list. |
| Product Name | Searchable Select | — | Required. Must exist in the Product Name master list. |
| Product Type | Searchable Select | — | Required. Must exist in the Product Type master list. Independent of Product Name. |
| Quantity | Number Input | — | Required. Must be a positive integer greater than 0. |
| Status | Dropdown | Design Confirmed | Required. Any status value may be selected. |
| Remark | Textarea | — | Optional. No character limit. |

Form action buttons:

Save Order — saves the record and navigates back to the Active Orders table.

Save & Add Another — saves the record and resets the form fields for immediate next entry.

Cancel — navigates back to Active Orders without saving.

# 8. Masters Module

The Masters module contains reference data used throughout the system. All three master lists (Clients, Product Names, Product Types) share the same structural layout and available features.

## 8.1 Client List  (/masters/clients)

Displays a table: Name | Date Added | Actions.

Add Client: Button at the top that inserts a new row inline or opens a simple modal.

Edit: Inline editing — click the edit button to modify the name.

Delete: Moves the client to the Recycle Bin. Not permanent — recoverable for 10 days.

Import CSV: Button to import clients from a .csv file (see Section 8.4 for workflow).

Search: Filter the visible list by name.

## 8.2 Product Name List  (/masters/product-names)

Displays a table: Name | Date Added | Actions.

Add, Edit, Delete, Import CSV, Search — same behavior as Client List.

Product Names have no stored association with Product Types. They are completely independent.

DECISION: The many-to-many join table between product_names and product_types has been removed. Product Name and Product Type are independent in all parts of the system.

## 8.3 Product Type List  (/masters/product-types)

Displays a table: Name | Date Added | Actions.

Add, Edit, Delete, Import CSV, Search — same behavior as Client List.

## 8.4 CSV Import (Per Master Page)

Each master page has its own Import CSV button. The same workflow applies to all three. All validation runs against the existing database before any record is inserted.

### Import Workflow

User clicks the Import CSV button on the respective master page.

A file picker opens. Only .csv files are accepted.

The CSV file is uploaded and parsed using PapaParse.

The server validates every row against the existing database before any insert.

A preview window opens showing all rows categorized by status:

The user reviews the preview and clicks Import Valid Records or Cancel.

Only valid, non-duplicate records are inserted into the database.

A summary message is shown upon completion.

Preview row categories:

Valid (green highlight) — new record, ready to import.

Warning (yellow highlight) — record name already exists in the database. Will be skipped.

Error (red highlight) — empty or invalid name. Will be skipped.

Example summary message:

8 imported  ·  2 skipped (already exist)  ·  1 skipped (empty name)

### CSV Template

Each master page provides a Download Template button that downloads a blank .csv file with the correct column header for that entity (e.g., 'name').

### Error Messages

All error messages shown to the user must be business-readable. Technical or database errors must never be exposed. Examples:

Row 3 — Name is empty. This row will be skipped.

Row 7 — 'Reliance Packaging' already exists in the database. This row will be skipped.

## 8.5 Deleted Records — Recycle Bin  (/masters/deleted)

This page shows all records that have been deleted from any master table or from the Orders table. It is organized as a tabbed view with four tabs:

Clients  |  Product Names  |  Product Types  |  Orders

Each record in the Recycle Bin displays the following:

| Column | Description |
| --- | --- |
| Record Details | All original fields of the deleted record |
| Deleted On | The date and time the record was moved to the Recycle Bin |
| Purge In | Countdown to permanent deletion — e.g., '7 days', '1 day', 'Purging today' |
| Restore | Button — moves the record back to its original active table |
| Delete Permanently | Button — immediately and irreversibly removes the record |

Bulk actions available on this page:

Bulk Restore — restores all selected records to their source tables.

Bulk Delete Permanently — immediately purges all selected records.

NOTE: The auto-purge pg_cron job runs daily at midnight. Any record in the Recycle Bin older than 10 days is automatically and permanently deleted with no further notification.

# 9. Dashboard

The Dashboard is the first page users see after logging in. Its purpose is to provide an immediate operational overview of the current order pipeline.

## 9.1 Status Count Cards

The Dashboard displays one card per status value, plus one card for Total Active Orders:

| Card Label | Query |
| --- | --- |
| Design Confirmed | COUNT of orders where status = 'Design Confirmed' |
| Client Approval | COUNT of orders where status = 'Client Approval' |
| Finalised | COUNT of orders where status = 'Finalised' |
| Printing | COUNT of orders where status = 'Printing' |
| Completed | COUNT of orders where status = 'Completed' |
| Total Active | COUNT of all orders where status is NOT 'Completed' |

## 9.2 Card Behavior

Data is fetched fresh from the database on every Dashboard page load.

Clicking a status card navigates to the Active Orders page with that status pre-applied as a filter.

Clicking the Completed card navigates to the Completed Orders page.

Clicking the Total Active card navigates to the Active Orders page with no status filter.

# 10. Export and Print

## 10.1 CSV Export

Available from the toolbar Export button and from the bulk action bar.

If rows are selected: exports only the selected rows.

If no rows are selected: exports all records on the current page.

Only currently visible columns are included in the export.

The exported file is named: sarthak-orders-YYYY-MM-DD.csv

## 10.2 PDF Export

Uses jsPDF and jspdf-autotable libraries — generated entirely client-side.

If rows are selected: exports only the selected rows.

If no rows are selected: exports all records on the current page.

Column headers are the currently visible column names.

The exported file is named: sarthak-orders-YYYY-MM-DD.pdf

## 10.3 Print

Opens a print-specific view.

If rows and/or columns are selected: prints only those rows and columns.

If nothing is selected: prints all records on the current page with all visible columns.

The browser's native print dialog opens automatically.

All toolbar, navigation, sidebar, and action UI elements are hidden in print view.

# 11. Trash and Recycle Bin System

Deletion in this system is never immediate or permanent from the user's perspective. A 10-day grace period is provided for all deletions, during which records can be restored.

## 11.1 Deletion Flow

User deletes a record (single or bulk) from any table.

The record is removed from the primary table.

The full record — all fields preserved — is inserted into the corresponding trash table.

The trash table records the deletion timestamp in the deleted_at column.

The record appears in the Recycle Bin page with a purge countdown.

After 10 days, the pg_cron job permanently purges the record.

## 11.2 Available Actions on Trash Records

| Action | Behavior |
| --- | --- |
| Restore | Moves the record back to its source table. Record reappears as if it was never deleted. |
| Delete Permanently | Immediately and irreversibly removes the record from the Recycle Bin — before the 10-day auto-purge. |

## 11.3 Auto-Purge Configuration

| Property | Value |
| --- | --- |
| Method | Supabase pg_cron — available on free tier |
| Schedule | Daily at midnight (cron: 0 0 * * *) |
| Action | DELETE records from all deleted_* tables where deleted_at < 10 days ago |
| Cost | Zero — runs entirely inside the Supabase PostgreSQL engine |
| Vercel compute used | None |

# 12. Keep-Alive System

## 12.1 The Problem

Supabase free-tier projects are automatically paused after 7 consecutive days of inactivity. A paused project takes approximately 30 seconds to wake up, which would appear as an outage or a broken application to users.

## 12.2 The Solution

A Vercel Cron Job is configured to run every 3 days. It sends a lightweight HTTP GET request to the application's own /api/keepalive endpoint. This endpoint performs a minimal Supabase database query, which is sufficient to keep the project active.

## 12.3 Configuration

| Property | Value |
| --- | --- |
| Vercel config file | vercel.json in the project root |
| Cron schedule | 0 0 */3 * * (every 3 days at midnight) |
| Target endpoint | /api/keepalive |
| Endpoint behavior | Fetches one record from the clients table with LIMIT 1. Returns HTTP 200 OK. Response data is discarded. |
| Cost | Zero — included in Vercel Hobby free tier (approximately 10 invocations per month) |

## 12.4 Vercel Configuration (vercel.json)

{
  "crons": [
    {
      "path": "/api/keepalive",
      "schedule": "0 0 */3 * *"
    }
  ]
}

# 13. UI Design Principles

IMPORTANT: These principles are mandatory requirements. Any deviation requires explicit client approval. The interface must feel like a clean, organized desktop tool — not a visually stimulating web application.

## 13.1 Theme and Color

| Property | Specification |
| --- | --- |
| Primary Theme | Black and White corporate style |
| Default Mode | Light Mode |
| Light Mode | White background, near-black text, light gray borders, black primary buttons |
| Dark Mode | Dark gray / near-black background, light text, muted gray borders |
| Mode Toggle | A single Light/Dark mode toggle in the top navigation bar |
| Color Use | Minimal — only status badges use color. All other UI is black, white, and gray. |

Status badge colors — muted and desaturated in both Light and Dark modes:

| Status | Badge Color |
| --- | --- |
| Design Confirmed | Gray |
| Client Approval | Muted amber / yellow |
| Finalised | Muted blue |
| Printing | Muted indigo / purple |
| Completed | Muted green |

## 13.2 Typography

| Element | Specification |
| --- | --- |
| Body font | Inter (loaded from Google Fonts) |
| Table cell text | 13–14px, regular weight |
| Column headers | 14px, medium weight |
| Page titles | Appropriate heading sizes, Calibri Light equivalent |
| No decorative fonts | Strictly one font family throughout the application |

## 13.3 Layout

Fixed left sidebar navigation with clear text labels. No icon-only navigation.

Tables are full-width — not contained inside cards, panels, or modals.

Adequate whitespace between elements — nothing cramped or dense.

Minimum supported viewport: 1280px wide.

Mobile support: not included in this version.

## 13.4 Interactions

Zero animations — no transitions, no slide-ins, no fades, no keyframe effects of any kind.

Buttons respond instantly. Loading spinners are shown only during server requests.

Hover states: subtle background color tint only — no transforms, no box shadows, no scaling.

Focus states: clear keyboard focus ring for accessibility.

All actions are visibly labeled — nothing hidden behind hover-only reveals or icon-only buttons.

## 13.5 Forms and Inputs

Large, clearly bordered input fields.

Dropdown fields use a searchable select component — users can type to filter options.

Error messages appear inline, directly below the relevant field.

Error messages are written in plain business language — no technical terms or error codes.

Required fields are marked with an asterisk (*).

## 13.6 Empty and Error States

| State | UI Behavior |
| --- | --- |
| Empty table | Centered message: 'No orders found.' with an optional action button. |
| Network / server error | Banner at top of page: 'Could not load data. Please refresh.' |
| Form validation error | Inline message below the field — plain language, no technical terms. |
| CSV import error | Row-level error in the preview table — e.g., 'Row 4 — Client name is empty.' |

# 14. Application Routes

## 14.1 Page Routes

| Route | Description |
| --- | --- |
| / | Redirects to /dashboard if authenticated, or /login if not |
| /login | Login page — shared credentials entry |
| /dashboard | Dashboard with order counts by production status |
| /orders | Active Orders table — all orders where status is not 'Completed' |
| /orders/completed | Completed Orders table — orders where status = 'Completed' |
| /orders/new | New Order form — full page entry form |
| /masters/clients | Client List master page — CRUD + CSV import |
| /masters/product-names | Product Name List master page — CRUD + CSV import |
| /masters/product-types | Product Type List master page — CRUD + CSV import |
| /masters/deleted | Deleted Records — Recycle Bin (tabbed by entity type) |

## 14.2 API Routes

| Route | Method(s) | Description |
| --- | --- | --- |
| /api/auth/login | POST | Validates credentials and sets httpOnly JWT cookie |
| /api/auth/logout | POST | Clears the session cookie and redirects to /login |
| /api/keepalive | GET | Lightweight Supabase ping — target of Vercel keep-alive cron |
| /api/orders | GET, POST | List orders (with filter/sort/pagination support), create new order |
| /api/orders/[id] | PATCH, DELETE | Update a specific order, or move it to the Recycle Bin |
| /api/orders/bulk | POST | Bulk status update, bulk delete, bulk export for selected orders |
| /api/clients | GET, POST | List all clients, create a new client |
| /api/clients/[id] | PATCH, DELETE | Update a client, or move it to the Recycle Bin |
| /api/clients/import | POST | Master CSV import with DB-level validation before insert |
| /api/product-names | GET, POST | List all product names, create new |
| /api/product-names/[id] | PATCH, DELETE | Update a product name, or move to Recycle Bin |
| /api/product-names/import | POST | Master CSV import with DB-level validation before insert |
| /api/product-types | GET, POST | List all product types, create new |
| /api/product-types/[id] | PATCH, DELETE | Update a product type, or move to Recycle Bin |
| /api/product-types/import | POST | Master CSV import with DB-level validation before insert |
| /api/trash/[table] | GET, DELETE | List trash records for a given table, permanently delete a record |
| /api/trash/[table]/restore | POST | Restore a record from the Recycle Bin to its source table |
| /api/quick-views | GET, POST | List all Quick Views, create a new Quick View |
| /api/quick-views/[id] | PATCH, DELETE | Update or delete a specific Quick View |

# 15. Development Phases

Development is planned across 7 phases. Each phase builds on the previous and produces a testable increment of the application.

## Phase 1 — Foundation  (Week 1)

Initialize Next.js 14 project with App Router.

Connect Supabase project and configure all environment variables.

Create all database tables (primary and trash) via Supabase SQL editor.

Set up pg_cron auto-purge job inside Supabase.

Set up updated_at auto-update triggers on all primary tables.

Implement authentication: login page, API route, Next.js middleware, httpOnly cookie session.

Build application shell: fixed sidebar navigation, header, page layout structure.

Set up CSS design system: CSS variables, typography scale, table base styles, button styles, form input styles, Light/Dark mode variables.

Deploy skeleton to Vercel and verify all environment variables are live and working.

## Phase 2 — Masters Module  (Week 2)

Build Client List page: CRUD operations (add, edit inline, delete to Recycle Bin) plus CSV import.

Build Product Name List page: CRUD plus CSV import.

Build Product Type List page: CRUD plus CSV import.

Build per-master CSV import system: file upload, PapaParse, DB validation, preview window, summary message.

Build Deleted Records (Recycle Bin) page: tabbed view, restore button, permanent delete button, purge countdown per record.

## Phase 3 — Orders Core  (Week 3)

Build Active Orders table with full data display and pagination.

Implement column header sorting (ascending / descending).

Implement global search bar with server-side query.

Implement Editable toggle checkbox and cell-level click-to-edit behavior.

Implement floating Save / Discard button with live edit count.

Implement inline status dropdown with colored badge rendering.

Implement row-level delete (move to Recycle Bin).

Build Completed Orders page (same structure, filtered by status = Completed).

## Phase 4 — Advanced Orders  (Week 4)

Build filtering panel: 3-part filter rows, dynamic operators by field type, AND/OR logic toggle.

Implement backend filter processing in the Supabase query builder.

Build Quick Views: save current config, list all saved views, apply a view, edit, delete.

Build New Order form (full page at /orders/new): all fields, validation, Save / Save & Add Another / Cancel.

## Phase 5 — Bulk Actions and Export  (Week 5)

Implement bulk row selection: per-row checkboxes and Select All.

Implement bulk action bar (appears when rows are selected).

Implement bulk status update.

Implement bulk delete (move to Recycle Bin).

Implement bulk CSV export.

Implement bulk PDF export using jsPDF and jspdf-autotable.

Implement print functionality (selected rows/columns or current page).

Implement column visibility toggle in the Columns dropdown.

## Phase 6 — Dashboard and Infrastructure  (Week 6)

Build Dashboard page with status count cards.

Implement card click navigation (to orders page with pre-applied status filter).

Add vercel.json with keep-alive cron configuration (every 3 days).

Implement /api/keepalive endpoint.

Write environment variable setup documentation for the client.

## Phase 7 — QA and Polish  (Week 7)

End-to-end testing of all workflows across all modules.

Test all error states: empty tables, network failures, form validation errors.

Implement and verify Light/Dark mode toggle across all pages.

Verify desktop layout correctness at minimum 1280px viewport width.

Cross-browser testing: Chrome and Microsoft Edge.

Performance check: table load time and filter response time.

UI audit: confirm zero animations, no visual noise, all actions visibly labeled.

Final review and sign-off with client.

# 16. Global Features Summary

| Feature | Status | Notes |
| --- | --- | --- |
| Export to CSV | Included | Selected rows or current page |
| Export to PDF | Included | Selected rows or current page — client-side generation |
| Selective Printing | Included | Selected rows/columns or current page |
| Bulk Status Update | Included | Apply any status to all selected rows at once |
| Bulk Delete | Included | Moves selected rows to Recycle Bin |
| Bulk Export | Included | CSV and PDF |
| Bulk Print | Included |  |
| Column Sorting | Included | Click column header to sort ascending / descending |
| Global Search | Included | Server-side text search across all text fields |
| Filtering System | Included | 3-part filter, dynamic operators, AND/OR logic, backend processing |
| Inline Editing | Included | Cell-level, requires Editable toggle to be enabled |
| Staged Save | Included | Floating Save button — all changes committed in one operation |
| Quick Views | Included | Shared across all users — save, load, edit, delete filter configurations |
| CSV Import (Masters) | Included | Per-entity — Clients, Product Names, Product Types |
| CSV Import (Orders) | Not included | Orders are entered manually only |
| Recycle Bin | Included | 10-day grace period with restore and manual delete |
| Auto-Purge (pg_cron) | Included | Daily at midnight — 10-day threshold |
| Dashboard | Included | Status count cards with click-through navigation |
| Light / Dark Mode | Included | Toggle in navigation bar |
| Keep-Alive Cron | Included | Vercel cron every 3 days — prevents Supabase pausing |
| Mobile Support | Not included | Desktop only — minimum 1280px viewport |
| Role-Based Access | Not included | Single shared login for all employees |
| Audit Log | Not included | Removed from scope |
| Per-User Accounts | Not included | Single shared credential |
| Animations | Not included | Strictly prohibited — zero animations in the final product |

# 17. Out of Scope (This Version)

The following items have been explicitly discussed during the ideation phase and confirmed as out of scope for the current version of the system. They may be considered for future versions.

Mobile or tablet support

Role-based access control or multi-level permissions

Per-user accounts (single shared login is used)

Audit logging — tracking who changed what and when

Order history or field-level version tracking

Automated notifications or email alerts for any event

Aging order visual alerts (e.g., red row highlight after X days)

CSV import for the Orders module — manual entry only

Supplier or vendor management

Invoice or billing generation

Delivery challan or print-template generation

Integration with any external system, ERP, or third-party service

Inventory or stock tracking

Payment tracking or reconciliation

# 18. Decisions Reference Table

This table serves as a quick reference for all key decisions made during the ideation phase. All entries are finalized and approved.

| Decision Area | Decision Made |
| --- | --- |
| Frontend framework | Next.js 14 with App Router |
| Database | Supabase (PostgreSQL) — free tier |
| Hosting | Vercel Hobby (free tier) |
| Styling | CSS Modules (Vanilla CSS) — no Tailwind or external CSS library |
| Authentication method | Custom JWT cookie — Supabase Auth is not used |
| Login system | Single shared username and password for all employees |
| User accounts | No individual accounts in this version |
| Product Name / Product Type relationship | Completely independent — no join table anywhere in the system |
| PO Number | Alphanumeric, non-unique — same PO can appear on multiple rows |
| Days Old field | Never stored — always computed as Today minus Date of Entry |
| Date of Entry default | Today's date — freely changeable and backdatable |
| Inline edit save behavior | Staged edits — floating Save button commits all changes in one operation |
| Status direction | Bidirectional — any status can be set at any time in any direction |
| Completed Orders editing | Fully editable — same Editable toggle and behavior as Active Orders |
| New Order entry | Full-page form at /orders/new |
| CSV import scope | Masters module only — one button per master page. No CSV import for Orders. |
| Order deletion | Moves to Recycle Bin — recoverable for 10 days |
| Recycle Bin — restore | Available — Restore button per record and bulk restore |
| Recycle Bin — manual delete | Available — Delete Permanently button removes record before 10-day auto-purge |
| Auto-purge method | Supabase pg_cron — daily at midnight, 10-day threshold |
| Purge countdown visibility | Yes — shown per record in the Recycle Bin view |
| Keep-alive mechanism | Vercel cron every 3 days → /api/keepalive → minimal Supabase query |
| Audit log | Removed — not included in this version |
| Dashboard | Yes — status count cards, clickable to filtered orders page |
| Quick Views (Saved Views) | Shared by all users — any user can create, edit, or delete |
| Theme | Black and White corporate style |
| Light/Dark mode | Included — toggle in the navigation bar |
| Animations | Zero — strictly none throughout the entire application |
| Mobile support | Not included — desktop only, minimum 1280px viewport |
| Minimum viewport | 1280px wide |

────────────────────────────────────────

This document was prepared based on ideation sessions conducted in June 2026.
All decisions listed are finalized and approved.
Development may begin upon receipt and acknowledgment of this document.